Initial Project Planning Template

| Date | 03 JULY 2026 |
| --- | --- |
| Team ID | SWTID-2026-1374 |
| Project Name | RISING WATERS |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | IOT Data Collection | USN-1 | As a system, I can collect water level+rainfall data from Iot sensors every 5mins | 3 | High | Kalagotla Teja Goud | 03-07-2026 | 06-07-2026 |
| Sprint-2 | Data Storage | USN-2 | As a system, I can store real-time sensor data in database for analysis | 2 | High | Yarram Pranavi | 07-07-2026 | 10-07-2026 |
| Sprint-1 | ML Prediction | USN-3 | As a system, I can predict flood risk using ML model based on sensor+weather data | 5 | Low | Kalagotla Teja Goud | 11-07-2026 | 16-07-2026 |
| Sprint-3 | Alert System | USN-4 | As a user, I can receive flood alert via SMS/App if risk is High in my location | 3 | Medium | Nanubala Sowjanya | 17-07-2026 | 20-07-2026 |
| Sprint-1 | Offline Alerts | USN-5 | As a user in low-network area, I can receive alerts via community siren trigger | 2 | High | Kalagotla Teja Goud | 21-07-2026 | 30-07-2026 |