Communication

| Date | 04 JULY 2026 |
| --- | --- |
| Team ID | SWTID-2026-1374 |
| Project Name | RISING WATERS |
| Maximum Marks | 1 Mark |

Communication Plan:

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | Whats App/Google meet | All Team Members | Share daily progress,blockers &plan tasks |
| 2 | Progress Update | Weekly | Email+PPT | Team+Mentor | Report weekly achievements&next steps |
| 3 | Issue / Bug Discussion | As Needed | WhatsApp/GitHub issues | Dev Team | Resolve technical issues quickly |
| 4 | Stakeholder Review | Bi-Weekly | Google meet | Team+Mentor+faculty | Get feedback & approval on deliverables |
| 5 | Final Demo Rehearsal | Once | Offline/Zoom | Full Team | Practical final presentation before submission |
| 6 | Documentation Review | Once | Google Docs | Team+mentor | Final check of report before upload |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Delayed responses from team members during online meetings | Set fixed meeting timings + used WhatsApp group for quick updates |
| 2 | Miscommunication about task responsibilities | Created a shared task sheet on Google Docs with assigned roles |
| 3 | Internet issues during stakeholder review | Recorded the demo session and shared the video link for feedback |