Scalability & Future Plan

| Date | 04 JULY 2026 |
| --- | --- |
| Team ID | SWTID-2026-1374 |
| Project Name | RISING WATERS |
| Maximum Marks | 1 Mark |

Scalability & Future Plan:

This document outlines how the current project solution can be scaled to handle larger user bases, increased data loads, or extended features in the future. It also captures the team's roadmap for enhancing and evolving the project beyond its current state.

Current System Limitations:

| S.No | Limitation | Impact | Priority to Address (High / Medium / Low) |
| --- | --- | --- | --- |
| 1 | Limited to single database server | Can slow down with more users/data | High |
| 2 | Manual data entry for water levels | Increases human error&delay updates | Medium |
| 3 | Basic security , no role-based access | Risk of unauthorized access to data | High |

Scalability Plan:

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Supports 50-100 users | Use cloud hosting +load balancer to support 10k+users |
| 2 | Data Storage | Local MYSQL database | Migrate to scalable cloud DB like firebase/AWS RDS |
| 3 | Performance | Single-threaded processing | Implement coaching with Redis+optimize queries |
| 4 | Security | Basic login system | Add JWT authentication,HTTPS,and role-based access control |

Future Roadmap:

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |

| Phase 2 | IOT sensor integration for real time water level monitoring | 2-3 months | Removes manual entry,gives live accurate data |
| --- | --- | --- | --- |
| Phase 3 | Mobile app with push notifications & alerts | 4-6 months | Users get instant alerts for low/high water levels, better accessibility |
| Phase 4 | AI/ML for water usage prediction + Analytics dashboard | 8-12 months | Helps in forecasting demand , reduces wastage , supports decision making |